**Nib International bank SC**

**Software development and support division tasks action plan**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No** | **Task** | **Status** | **Start date** | **End date** | **Deliverable** |
| 1 | Document management system (DMS - portal) | Done |  |  |  |
| 2 | Vehicle management system | Done |  |  |  |
| 3 | Acquired asset & building management system | Done |  |  |  |
| 4 | Enhanced bank website | Done |  |  |  |
| 5 | Bank communication portal | Done |  |  |  |
| 6 | Internal vacancy management system | Done |  |  |  |
| 7 | Human resource management system | Done |  |  |  |
| 8 | Leave management system | Done |  |  |  |
| 9 | Shareholders management system | Requirement will be gathered | June 19, 2023 | June 21, 2023 | Product backlog, source code, database |
| 10 | Stock management system | Done |  |  |  |
| 11 | Treasury real time cash management system | Done |  |  |  |
| 12 | Loan capturing system for ALD | Done |  |  |  |
| 13 | Restructured loan capturing system | Done |  |  |  |
| 14 | Batch file processing for credit appraisal | Done |  |  |  |
| 15 | Collateral management system | Requirement will be gathered | June 1, 2023 | June 3, 2023 | Product backlog, source code, database |
| 16 | EMC - outstanding issue management system | On coding phase | April 24, 2023 | May 20, 2023 | Source code |
| 17 | BOD - outstanding issue management system | On Coding phase | April 24, 2023 | May 30, 2023 | Source code |
| 18 | Engineering valuation system | On Coding phase | April 18, 2023 | May 30, 2023 | Product backlog, source code, database |